ExampleHR Time-Off Microservice

Take-Home Assignment — Step-by-Step Completion Guide

With Agentic Prompts & Documented Assumptions

# Assignment Overview

This guide walks you through completing the ExampleHR Time-Off Microservice take-home assignment end-to-end using agentic development (Claude Code or similar AI coding agent). You will write zero lines of code manually — instead, you author precise prompts and let the agent build and test everything.

## Required Deliverables

| Deliverable | Description |
| --- | --- |
| TRD (Technical Requirement Document) | Challenges, proposed solution, and analyzed alternatives |
| GitHub Repository | NestJS + SQLite microservice built entirely by the agent |
| Test Suite + Coverage | Rigorous tests guarding against regressions, with proof of coverage |

## Technology Stack

| Layer | Choice |
| --- | --- |
| Framework | NestJS (TypeScript) |
| Database | SQLite via TypeORM |
| Mock HCM Server | Deployed mock HTTP server (e.g., Express or NestJS separate service) |
| Testing | Jest (unit + integration + e2e), Supertest for HTTP assertions |
| API Style | REST (JSON over HTTP) |

# Global Assumptions

The following assumptions apply across all steps. Document these at the top of your TRD.

📌 Assumptions - Balances are per-employee per-location (e.g., employeeId + locationId form the composite key). - The HCM is the ultimate source of truth; ReadyOn/ExampleHR caches balances locally and syncs. - The realtime HCM API is synchronous and returns errors for invalid dimensions or insufficient balance — but this cannot always be guaranteed, so ReadyOn must do its own defensive validation. - The batch endpoint replaces the entire local balance cache for the affected employees/locations. - Time-off requests have statuses: PENDING, APPROVED, REJECTED, CANCELLED. - Only APPROVED requests deduct from the local balance cache. - A manager must explicitly approve or reject a request; auto-approval is out of scope. - Authentication/Authorization is out of scope for this exercise (assume a trusted caller context or a simple API key header). - All monetary/time values are in whole days (no half-day support unless explicitly added). - HCM batch sync can be triggered manually (via an admin endpoint) or on a cron schedule. - Idempotency: re-submitting the same time-off request returns the existing request, not a duplicate. - The mock HCM server runs locally (or on a free hosting tier) and simulates balance changes like work-anniversary bonuses via a seeded schedule or a manual trigger endpoint.

# Step-by-Step Completion Guide

| Step 1 | Write the Technical Requirement Document (TRD) |
| --- | --- |

### What to Produce

A Markdown or PDF document covering: problem statement, proposed solution, data model, API surface, sync strategy, error handling, and alternatives considered.

### Agentic Prompt

You are a senior backend engineer. Write a Technical Requirement Document (TRD) for a Time-Off Microservice called ExampleHR-TimeOff. Use the following context: CONTEXT: - The microservice manages time-off request lifecycle and balance sync with an external HCM system (like Workday/SAP), which is the source of truth. - Balances are per employee per location (employeeId + locationId). - The HCM exposes: (1) a realtime REST API for individual balance reads/writes, and (2) a batch endpoint that pushes the full corpus of balances. - Other systems can also update HCM (e.g., work anniversary bonuses), so our local cache can become stale. - We must be defensive: HCM may not always return errors for invalid/insufficient balances. - Stack: NestJS, SQLite, REST. STRUCTURE YOUR TRD WITH THESE SECTIONS: 1. Executive Summary 2. Problem Statement & Challenges (list at least 5 specific engineering challenges) 3. Proposed Solution (architecture diagram in ASCII, data model, sync strategy) 4. API Surface (list all REST endpoints with method, path, request/response shapes) 5. Balance Sync Strategy (realtime vs. batch, conflict resolution, defensive validation) 6. Error Handling & Edge Cases 7. Alternatives Considered (at least 2, with trade-off analysis) 8. Out of Scope 9. Open Questions Output the TRD in well-structured Markdown. Be specific and technical.

📌 Assumptions - TRD is a living doc — you will refine it after implementation if the design changes. - ASCII architecture diagram is sufficient; no external diagramming tool needed. - Alternatives section should consider: optimistic locking vs. pessimistic locking for balance deductions, event-driven sync vs. polling, and GraphQL vs. REST.

| Step 2 | Initialize the GitHub Repository & Project Scaffold |
| --- | --- |

### What to Produce

A GitHub repo with a NestJS project scaffolded, TypeORM + SQLite configured, ESLint/Prettier set up, and a basic health-check endpoint passing.

### Agentic Prompt

Initialize a new NestJS project called 'timeoff-service' with the following setup: 1. Use the NestJS CLI to scaffold the project (nest new timeoff-service). 2. Install and configure TypeORM with SQLite as the database driver. 3. Create a DatabaseModule that connects to a file-based SQLite DB at './data/timeoff.db' and an in-memory SQLite DB for tests (synchronize: true for both). 4. Add a /health GET endpoint that returns { status: 'ok', timestamp: ISO-string }. 5. Configure ESLint + Prettier with the NestJS defaults. 6. Add a .env.example with all required environment variables (DB_PATH, HCM_BASE_URL, HCM_API_KEY, PORT). 7. Add a README.md with: project description, how to run locally, how to run tests, and environment variable documentation. 8. Initialize a git repo, make an initial commit, and push to a new GitHub repository. Do not write any business logic yet. Only scaffold and verify /health returns 200.

📌 Assumptions - The agent has GitHub CLI (gh) or git + SSH access configured. - Node.js >= 18 and NestJS CLI are available in the environment. - The repo will be public (required for submission).

| Step 3 | Build the Data Model & Migrations |
| --- | --- |

### What to Produce

TypeORM entities for Employee (reference only), LeaveBalance, and TimeOffRequest. SQLite schema auto-synced on startup.

### Agentic Prompt

Create TypeORM entities for the timeoff-service. Requirements: ENTITIES: 1. LeaveBalance: - id (UUID, primary key) - employeeId (string, not null) - locationId (string, not null) - totalDays (float, not null) — total allocated days - usedDays (float, not null, default 0) — days consumed by APPROVED requests - pendingDays (float, not null, default 0) — days held by PENDING requests - lastSyncedAt (timestamp) — when this was last synced with HCM - unique constraint on (employeeId, locationId) - createdAt, updatedAt (auto) 2. TimeOffRequest: - id (UUID, primary key) - employeeId (string, not null) - locationId (string, not null) - startDate (date string YYYY-MM-DD, not null) - endDate (date string YYYY-MM-DD, not null) - daysRequested (float, not null) — calculated from start/end - status (enum: PENDING ¦ APPROVED ¦ REJECTED ¦ CANCELLED, default PENDING) - requestedBy (string) — employeeId of requester - reviewedBy (string, nullable) — managerId who acted on it - reviewedAt (timestamp, nullable) - hcmReference (string, nullable) — reference ID from HCM if written back - createdAt, updatedAt (auto) Place entities in src/modules/leave/entities/. Export them from a barrel index. Register both entities in a LeaveModule with TypeORM.forFeature([...]). Verify the SQLite DB is created on npm run start:dev with both tables present.

📌 Assumptions - No TypeORM migrations are needed for the exercise — synchronize: true is acceptable. - Dates stored as ISO strings (YYYY-MM-DD) since SQLite has no native DATE type. - daysRequested is computed at request-creation time and stored; business-day calculation is out of scope (use calendar days). - LeaveBalance.availableDays is a computed property: totalDays - usedDays - pendingDays (not stored).

| Step 4 | Implement the HCM Client Module |
| --- | --- |

### What to Produce

A NestJS HcmClientModule with an HcmClientService that wraps all outbound calls to the HCM (realtime get/set, batch ingest). It must handle errors gracefully and support configuration via environment variables.

### Agentic Prompt

Create a NestJS HcmClientModule in src/modules/hcm-client/. Requirements: HcmClientService methods: 1. getBalance(employeeId: string, locationId: string): Promise<HcmBalanceDto> - GET {HCM_BASE_URL}/balances?employeeId=X&locationId=Y - Returns { employeeId, locationId, totalDays, usedDays } - Throws HcmApiException on non-2xx or network error 2. deductBalance(employeeId: string, locationId: string, days: number, requestId: string): Promise<HcmDeductResponseDto> - POST {HCM_BASE_URL}/balances/deduct - Body: { employeeId, locationId, days, requestId } - Returns { success: boolean, remainingBalance: number, hcmReference: string } - On error: parse HCM error body for INSUFFICIENT_BALANCE or INVALID_DIMENSION codes - Throws typed HcmInsufficientBalanceException or HcmInvalidDimensionException 3. restoreBalance(employeeId: string, locationId: string, days: number, requestId: string): Promise<void> - POST {HCM_BASE_URL}/balances/restore - Used when a request is REJECTED or CANCELLED after PENDING deduction 4. ingestBatch(payload: HcmBatchPayloadDto[]): Promise<void> - Called internally when HCM pushes a batch; processes array of balance objects - Does NOT call HCM; updates local LeaveBalance records Use NestJS HttpModule (axios under the hood) with configurable timeout (default 5s). Add retry logic: 3 attempts with exponential backoff for network errors only (not 4xx). Inject ConfigService for HCM_BASE_URL and HCM_API_KEY (sent as Authorization header). Log all outbound requests and responses at debug level using NestJS Logger.

📌 Assumptions - The HCM client is a thin HTTP adapter — no business logic lives here. - HCM errors are returned as JSON: { code: string, message: string }. - Retry is only on 5xx or network timeout — never on 4xx (those are caller errors). - restoreBalance is a best-effort call; if it fails, a reconciliation job will correct it.

| Step 5 | Implement the Core Business Logic (LeaveService) |
| --- | --- |

### What to Produce

The LeaveService implementing the full request lifecycle: create, approve, reject, cancel — with atomic balance checks, defensive validation, and HCM write-back.

### Agentic Prompt

Create LeaveService in src/modules/leave/leave.service.ts. Implement these methods: 1. requestTimeOff(dto: CreateTimeOffRequestDto): Promise<TimeOffRequest> - Validate: endDate >= startDate, daysRequested > 0 - Load or create LeaveBalance for (employeeId, locationId) - Defensive check: availableDays >= daysRequested (throw InsufficientBalanceException) - Increment pendingDays on LeaveBalance - Save TimeOffRequest with status PENDING - Attempt HCM deductBalance(); if HCM throws InsufficientBalance, rollback and throw - If HCM deduct succeeds, store hcmReference on the request - If HCM call fails with network error, keep request PENDING (reconcile later) - All DB writes in a single TypeORM transaction 2. approveRequest(requestId: string, managerId: string): Promise<TimeOffRequest> - Load request; must be PENDING - Move pendingDays to usedDays on LeaveBalance - Set status = APPROVED, reviewedBy, reviewedAt - Save in transaction 3. rejectRequest(requestId: string, managerId: string): Promise<TimeOffRequest> - Load request; must be PENDING - Decrement pendingDays on LeaveBalance - Call HcmClientService.restoreBalance() (best-effort) - Set status = REJECTED 4. cancelRequest(requestId: string, employeeId: string): Promise<TimeOffRequest> - Only the original requestedBy employee can cancel - Only PENDING requests can be cancelled (APPROVED cancel is out of scope) - Decrement pendingDays, call restoreBalance (best-effort), set CANCELLED 5. getBalance(employeeId: string, locationId: string): Promise<LeaveBalanceDto> - Return local cached balance; trigger a background HCM refresh if lastSyncedAt is older than 5 minutes 6. syncBalanceFromHcm(employeeId: string, locationId: string): Promise<LeaveBalance> - Call HcmClientService.getBalance(), update local totalDays, set lastSyncedAt Use TypeORM QueryRunner for all transactions. Throw domain exceptions for business errors.

📌 Assumptions - Optimistic locking is not used; the defensive balance check + transaction is sufficient at this scale. - Background HCM refresh is a simple async call — no queue or worker process needed. - APPROVED request cancellation (clawback) is explicitly out of scope. - The 5-minute staleness threshold is configurable via an env var (BALANCE_STALENESS_MS).

| Step 6 | Build the REST API Controllers & DTOs |
| --- | --- |

### What to Produce

LeaveController exposing all endpoints defined in the TRD, with request validation via class-validator and response serialization via class-transformer.

### Agentic Prompt

Create LeaveController in src/modules/leave/leave.controller.ts. Expose these endpoints: POST /leave/requests — Create a time-off request (calls requestTimeOff) GET /leave/requests/:id — Get a single request by ID GET /leave/requests — List requests for an employee (?employeeId=X) PATCH /leave/requests/:id/approve — Approve a request (body: { managerId }) PATCH /leave/requests/:id/reject — Reject a request (body: { managerId }) DELETE /leave/requests/:id — Cancel a request (body: { employeeId }) GET /leave/balances — Get balance (?employeeId=X&locationId=Y) POST /leave/balances/sync — Trigger HCM sync for one employee+location POST /leave/balances/batch — Ingest batch payload from HCM DTOs: - CreateTimeOffRequestDto: employeeId, locationId, startDate (YYYY-MM-DD), endDate (YYYY-MM-DD), requestedBy. Validate with class-validator decorators. - ApproveRejectDto: managerId (string, not empty) - CancelDto: employeeId (string, not empty) - HcmBatchItemDto: employeeId, locationId, totalDays, usedDays Use NestJS ValidationPipe globally (whitelist: true, forbidNonWhitelisted: true). Map domain exceptions to HTTP status codes using a global exception filter: InsufficientBalanceException -> 422 NotFoundException -> 404 InvalidStateException -> 409 HcmApiException -> 502 Add Swagger decorators (@ApiTags, @ApiOperation, @ApiResponse) to all endpoints. Enable SwaggerModule at /api/docs.

📌 Assumptions - No authentication middleware — all endpoints are trusted (document this in TRD). - Pagination for list endpoints is optional; if added, default page size = 20. - The batch endpoint is called by HCM push (webhook); it is not paginated. - ValidationPipe transforms plain objects to class instances (transform: true).

| Step 7 | Build & Deploy the Mock HCM Server |
| --- | --- |

### What to Produce

A standalone mock HTTP server (separate NestJS app or Express app) simulating HCM balance endpoints, including a work-anniversary bonus trigger and configurable error injection.

### Agentic Prompt

Create a mock HCM server in a subdirectory called mock-hcm/ (Express or NestJS). This server simulates the external HCM system for integration and e2e tests. Endpoints to implement: GET /balances?employeeId=X&locationId=Y - Returns in-memory balance for the (employeeId, locationId) pair - If pair not found, auto-seeds: { totalDays: 20, usedDays: 0 } - Response: { employeeId, locationId, totalDays, usedDays } POST /balances/deduct - Body: { employeeId, locationId, days, requestId } - Checks in-memory balance; if insufficient, returns 422: { code: 'INSUFFICIENT_BALANCE', message: '...' } - If valid dimension unknown, returns 400: { code: 'INVALID_DIMENSION', message: '...' } - On success: deducts days from in-memory usedDays, returns: { success: true, remainingBalance: N, hcmReference: 'HCM-<uuid>' } - Supports SIMULATE_ERROR header: if present, randomly returns 500 (chaos mode) POST /balances/restore - Body: { employeeId, locationId, days, requestId } - Restores days in-memory - Always returns 200 { success: true } POST /admin/anniversary-bonus - Body: { employeeId, locationId, bonusDays } - Simulates a work-anniversary bonus: adds bonusDays to totalDays in-memory - This triggers HCM state change OUTSIDE of ExampleHR, to test sync logic GET /admin/state - Returns full in-memory state (for test assertions) POST /admin/reset - Resets all in-memory state to empty (call before each e2e test) The server must be startable with: node mock-hcm/server.js --port 4001 Export a startMockHcm(port) function for programmatic use in Jest e2e tests.

📌 Assumptions - The mock HCM uses in-memory state — it does not persist between restarts. - The mock is for testing only — it is not deployed to production. - SIMULATE_ERROR header enables chaos testing without a separate chaos proxy. - The mock server auto-seeds unknown employees to make tests less brittle.

| Step 8 | Write the Test Suite |
| --- | --- |

### What to Produce

Three layers of tests: (1) unit tests for LeaveService and HcmClientService, (2) integration tests for the DB layer, and (3) e2e tests against the full running stack with the mock HCM.

### Agentic Prompt — Unit Tests

Write Jest unit tests for LeaveService (src/modules/leave/leave.service.spec.ts). Mock all dependencies (TypeORM repositories, HcmClientService) using jest.fn(). Test cases to cover: 1. requestTimeOff — happy path: creates request, increments pendingDays, calls HCM deduct 2. requestTimeOff — insufficient local balance: throws InsufficientBalanceException, no HCM call 3. requestTimeOff — HCM returns INSUFFICIENT_BALANCE: rolls back pendingDays, throws 4. requestTimeOff — HCM network error: request stays PENDING (no rollback), logs warning 5. approveRequest — happy path: moves pendingDays to usedDays, status = APPROVED 6. approveRequest — request not found: throws NotFoundException 7. approveRequest — request already APPROVED: throws InvalidStateException 8. rejectRequest — happy path: decrements pendingDays, calls restoreBalance, status = REJECTED 9. cancelRequest — non-owner tries to cancel: throws ForbiddenException 10. cancelRequest — APPROVED request cancel attempt: throws InvalidStateException 11. getBalance — balance fresh (< 5min): returns local, does NOT call HCM 12. getBalance — balance stale (> 5min): triggers background HCM sync 13. syncBalanceFromHcm — updates totalDays from HCM response, sets lastSyncedAt Use beforeEach to reset mocks. Assert exact calls to mocked dependencies. Target: 100% branch coverage on LeaveService.

### Agentic Prompt — Integration Tests

Write Jest integration tests for the database layer using an in-memory SQLite database. Setup: Use TypeORM with SQLite :memory: and synchronize: true. Seed a LeaveBalance before each test. Use real TypeORM repositories (no mocks). Test cases: 1. LeaveBalance unique constraint: inserting duplicate (employeeId, locationId) throws 2. TimeOffRequest CRUD: create, read, update status, delete 3. availableDays calculation: totalDays - usedDays - pendingDays 4. Concurrent pending updates: two simultaneous requestTimeOff calls for same employee do not over-commit (simulate with sequential transactions, verify final state) 5. Batch ingest: POST /leave/balances/batch with 3 employees updates all 3 LeaveBalances 6. lastSyncedAt: set correctly on HCM sync Run integration tests with: npm run test:integration

### Agentic Prompt — E2E Tests

Write Jest e2e tests (test/app.e2e-spec.ts) using Supertest against the full NestJS app. Start the mock HCM server programmatically before the test suite. Point the app's HCM_BASE_URL to the mock server (http://localhost:4001). Test scenarios: 1. Full happy path: create request -> approve -> verify balance deducted 2. Rejection path: create request -> reject -> verify balance restored (check mock /admin/state) 3. Cancellation path: create request -> cancel -> verify pendingDays = 0 4. Double-spend prevention: create two requests that together exceed balance; second returns 422 5. Work anniversary sync: trigger POST /admin/anniversary-bonus on mock -> call POST /leave/balances/sync -> verify local totalDays updated 6. Batch sync: call POST /leave/balances/batch with updated balances -> verify local DB 7. HCM chaos: start request with SIMULATE_ERROR header set on mock -> verify request stays PENDING and no balance rollback occurs 8. Invalid date range: startDate > endDate returns 400 9. List requests: GET /leave/requests?employeeId=X returns only that employee's requests 10. Health check: GET /health returns 200 { status: 'ok' } Call POST /admin/reset before each test to clear mock HCM state. Use a fresh in-memory SQLite DB for each test run. Generate coverage report: jest --coverage and ensure overall line coverage >= 80%.

📌 Assumptions - Unit tests use jest.mock() — no real DB or HTTP calls. - Integration tests use real SQLite in-memory — no HTTP calls. - E2E tests use the real HTTP stack + real SQLite + mock HCM server. - Coverage threshold: 80% lines/branches overall; 100% branch coverage for LeaveService. - Test scripts in package.json: test (unit), test:integration, test:e2e, test:cov.

| Step 9 | Generate Coverage Report & Finalize Repository |
| --- | --- |

### Agentic Prompt

Run the full test suite and generate a coverage report: 1. npm run test:cov — generates coverage/lcov-report/index.html 2. Verify overall coverage >= 80% lines and >= 80% branches. 3. If any threshold is missed, identify the uncovered branches and add targeted tests. 4. Take a screenshot (or copy the coverage summary table) to include in the README. Then finalize the repository: 5. Update README.md with: - How to run the full stack (app + mock HCM) with one command (npm run start:all) - How to run each test suite individually - A coverage summary table - A link to the TRD (if stored in /docs/TRD.md) 6. Add a /docs/TRD.md file containing the TRD from Step 1. 7. Commit all changes with message: 'chore: finalize test suite and documentation' 8. Push to GitHub and confirm the Actions (if any) pass.

📌 Assumptions - No CI/CD pipeline is required, but adding a GitHub Actions workflow for npm test on push is a nice-to-have. - Coverage is measured by Jest's built-in Istanbul reporter. - The TRD lives in /docs/TRD.md in the repo and is also submitted separately.

| Step 10 | Final Review & Submission Checklist |
| --- | --- |

### Pre-Submission Checklist

| ☐ | TRD is written and stored in /docs/TRD.md |
| --- | --- |
| ☐ | All 10 endpoints are implemented and return correct status codes |
| ☐ | Unit tests cover all LeaveService branches (100% branch target) |
| ☐ | Integration tests verify DB constraints and batch sync |
| ☐ | E2E tests run against mock HCM and cover 10 scenarios |
| ☐ | Overall coverage >= 80% (screenshot/table in README) |
| ☐ | Mock HCM server is in /mock-hcm and starts with node mock-hcm/server.js |
| ☐ | README covers: run locally, run tests, env vars, coverage summary |
| ☐ | GitHub repo is public and all commits are pushed |
| ☐ | No hardcoded secrets in code (all via .env / ConfigService) |

### Final Agentic Prompt

Do a final review of the timeoff-service repository. Check the following and fix any issues: 1. Run npm run lint — fix all ESLint errors. 2. Run npm run test:cov — confirm >= 80% coverage. List any gaps. 3. Run npm run test:e2e — confirm all 10 e2e scenarios pass. 4. Verify Swagger docs are accessible at http://localhost:3000/api/docs when running. 5. Confirm .env.example has all required variables and no actual secrets. 6. Check that mock-hcm/ is self-contained and not imported by the main app at runtime. 7. Confirm all TODO/FIXME comments are resolved or documented as known limitations. 8. Summarize: list all implemented endpoints, test counts by suite, and coverage %.

# Summary: Steps at a Glance

| # | Step | Output | Prompt Target |
| --- | --- | --- | --- |
| 1 | Write TRD | docs/TRD.md | Agent: documentation |
| 2 | Scaffold NestJS + GitHub | GitHub repo, /health endpoint | Agent: project init |
| 3 | Data Model & Entities | LeaveBalance, TimeOffRequest | Agent: TypeORM entities |
| 4 | HCM Client Module | HcmClientService | Agent: HTTP adapter |
| 5 | Core Business Logic | LeaveService | Agent: service layer |
| 6 | REST Controllers & DTOs | LeaveController, Swagger docs | Agent: API layer |
| 7 | Mock HCM Server | mock-hcm/ server | Agent: mock server |
| 8 | Test Suite (3 layers) | Unit + Integration + E2E specs | Agent: test generation |
| 9 | Coverage & Finalization | Coverage report, final README | Agent: coverage & docs |
| 10 | Final Review & Submission | Submitted repo + TRD | Agent: lint + review |

Good luck — let the agent do the heavy lifting!